# GIA Reconciliation Agent

Automated Reconciliation System for Benow

Project Proposal

Date: December 15, 2025

Timeline: 30 Days

Prepared by: Benow Project Team

# Executive Summary

We propose to develop an intelligent reconciliation agent (GIA) that automates Samsung's monthly reconciliation workflow. The system will monitor incoming data files, process reconciliations through your existing Benow platform, analyze results, and notify stakeholders—all without manual intervention.

Key Components:

- Email MCP Server for intelligent email handling

- Recon MCP Server for complete Benow integration

- Chat-based interface for interactive monitoring

- Comprehensive agent logs for full visibility

Objective:

Prove the concept of intelligent automation for reconciliation processes in 30 days, enabling Samsung to make an informed decision about full-scale implementation.

# System Components

## 1. Email MCP Server

Purpose: Intelligent email communication layer

Key Capabilities:

- 24/7 monitoring of designated inbox

- Automated attachment extraction (Excel files)

- Email composition and notification sending

- Context-aware communication management

## 2. Recon MCP Server

Purpose: Seamless integration with Benow platform

Key Capabilities:

- Complete Benow API integration (16+ endpoints)

- Automated file upload and workspace creation

- Field mapping and validation rule configuration

- Reconciliation job triggering and monitoring

- Automated result retrieval and parsing

## 3. Orchestration Agent

Purpose: Intelligent coordination of all components

Key Capabilities:

- Workflow orchestration across all servers

- Decision-making based on reconciliation outputs

- Error handling and recovery

- Task scheduling and execution

## 4. Chat-Based UI (Minimalistic)

Purpose: Interactive monitoring and control interface

Key Features:

- Natural language interaction with agent

- Real-time status monitoring

- Manual trigger capability

- Conversation history

- Mobile-responsive design

## 5. Agent Logs & Monitoring

Purpose: Complete visibility into agent operations

Key Features:

- Comprehensive activity logs with timestamps

- Real-time log viewer with filtering

- Export capability for auditing

- Complete audit trail for compliance

# Implementation Timeline

## Week 1: Foundation & MCP Servers (Dec 22-26, 2025)

Deliverables:

- Email MCP Server operational

- Development infrastructure configured

## Week 2 & 3: Core Integration (Dec 29 – Jan9, 2026)

Deliverables:

- All Benow endpoints integrated

- Recon MCP Server with Benow authentication

- Orchestration agent functional

- End-to-end workflow working

## Week 3 & 4: UI & Intelligence (Jan 10-24, 2026)

Deliverables:

- Chat-based UI complete

- Agent logs system operational

- Analysis engine functional

- Integration testing complete

- 5 real reconciliation scenarios tested

- Documentation complete

- System ready for demonstration

- Demo & Feedback

## Week 5: Testing & Demo (Jan 23-30, 2026)

Deliverables:

- Feedback implementation

- UAT and hand over

Final Demo: Last week of Jan

# Success Criteria

The MVP will be considered successful if it achieves the following targets:

| Metric | Target |
| --- | --- |
| End-to-End Automation | 1 complete workflow operational |
| Accuracy | >99% match with expected outcomes* |
| Processing Time | <1-2 minutes for one file with 4 Lakh records. Once all details are received. (Current system's feasibility is to process 4 lakh records in less than 1 mins* |
| Reliability | Successfully completes 4 out of 5 test runs |
| Integration | Seamless with existing Benow system and in case of any system update in the recon module in future |
| Chat Interface | Responsive to natural language queries |
| Logs Coverage | 100% of actions logged and auditable |

* As we are developing wrapper on existing systems this parameter are coming from existing Recon system , in case of any bottleneck we are not responsible for target values not matching

# Requirements from Benow

To ensure timely completion, we need the following from Samsung:

## Week 1 (Critical)

- Benow API credentials and access

- Email account setup (Gia@benow.in)

- Designated SPOC for requirements clarification

- Sample data files for testing

- Network access details (if VPN/firewall restrictions exist)

## Week 2

- Access to  Benow network/VPN (if required)

- List of stakeholders for notifications

- Approved email templates for notifications

- Chat UI access wireframe approval

## Week 3

- Real reconciliation files for testing

- Validation of expected outcomes

- User testing of chat interface (1-2 Samsung team members)

- Feedback on log viewer usability

## Week 4/5

- Stakeholder availability for final demo

- Demo environment access (if needed)

- Feedback and sign-off on deliverables

- User acceptance testing sign-off

# Expected Benefits

## Immediate (Post-MVP)

- Proof of automation feasibility

- Working demonstration for stakeholders

- Interactive interface for monitoring

- Clear understanding of implementation challenges

- Foundation for production rollout

## Long-term (Production Implementation)

- 70-80% reduction in manual reconciliation time

- Near real-time discrepancy detection

- Reduced human error in reconciliation

- Better compliance and audit trails

- Scalability to handle 10x transaction volume

- Freeing up staff for higher-value activities

# Deliverables

At project completion (January 30, 2026), Benow will receive:

## 1. Working System Components

- Email MCP Server - deployed and operational

- Recon MCP Server - complete Benow integration

- Orchestration Agent - workflow engine

- Chat-Based UI - web application

- Agent Logs & Monitoring - comprehensive logging

## 2. Source Code & Configuration

- Complete codebase for all components

- Git repository with version history

- Configuration files and environment setup

- Deployment scripts and procedures

## 3. Documentation Suite

- System architecture document

- API integration guide

- Chat interface user manual

- Log viewer usage guide

- Troubleshooting guide

## 4. Demonstration & Training

- Live demonstration to stakeholders

- Chat interface walkthrough

- Agent logs demonstration

- Recorded video demo

- Q&A session with technical team

# Team Structure

## Development Team

- Senior Backend Developer (Full-time, 30 days)

- Full-Stack Developer (Full-time, 30 days)

- Technical Architect (Part-time guidance)

## Samsung Team

- Project Manager (Internal coordination)

- Benow SPOC (Requirements validation)

Total Team Size: 3 technical resources + Samsung internal support

# Technology Overview

## System Architecture

The GIA system is built on a modern, modular architecture using Model Context Protocol (MCP) servers for specialized functionality. This ensures maintainability, scalability, and clear separation of concerns.

### Backend Services

- Core Runtime: Python 3.11+

- API Framework: FastAPI

- MCP Framework: FastMCP

- Email Protocols: IMAP/SMTP

### Frontend

- Framework: React 18

- Styling: Tailwind CSS

- Real-time Communication: WebSocket

### Infrastructure

- Hosting: Cloud platform (Railway/Render)

- Security: TLS 1.3, JWT authentication

- Logging: Structured JSON logs

# Next Steps

## To Proceed

- Review & Approve this proposal by December 16, 2025

- Sign Agreement and issue Purchase Order

- Provide Access - Benow API credentials, email setup

- Kickoff Meeting - December 22, 2025 (10:00 AM)

- Begin Development - December 22, 2025

## Pre-Kickoff Actions by Benow

December 13-20:

- Approve proposal and budget

- Provide Benow API access

- Set up email account

- Designate SPOC

- Share sample data files

# Contact Information

For Questions:

- Technical queries: valter

- Commercial queries: parth

- General inquiries: parth

Project Coordination:

- Primary contact: parth pandya

- Email: parth@varahitechnologies.com

- Phone: +91 7498626189

Proposal Validity

This proposal is valid until December 20, 2025

Let's automate Samsung's reconciliation together.

---

Prepared by: Benow Project Team

Date: December 17, 2025

Version: 1.1